Subject: 🚧 Incursions Working Group Bulletin – August 2026

Colleagues,

Please find below the monthly Incursion Bulletin from the National Highways Incursions Working Group, highlighting key activity, risks, and actions across the network.

🔶 Headline Summary

- 189 incursions recorded this month ▲69 (+49%) vs last month

- Increase driven primarily by low risk incursions, including follow in and driver confused

- Continued focus required on the strategy to mitigate; access control, increase visibility, reinforce advance warning information and capture learning from recurring violations.

⚠️ Key Risks Identified

- Data repeatedly identified occasions where operatives were exposed creating a risk of injury or fatality to workforce

- Unintentional incursions that place both workers and the public inside live work zones

- Closure protection becomes ineffective when a second vehicle enters behind an authorised movement

- Gaps in site access control and supervision – particularly entry/exit locations

- Highly vulnerable road users (pedestrians, cyclists and e-bikes) are exposed to live traffic, works vehicles and construction activities

📊 Trends

- East region: 9% incursion rate

- North West: 6% incursion rate

- SE Region: 5% Incursion rate

- 4% of all closures experienced an incursion

🚨 Incident Learning (Key Message)

- Follow in behaviour remains a significant risk – additional controls should be considered

- Driver understanding of Temporary Traffic Management remains poor – layouts should be reviewed from a road user perspective

- Greater emphasis should be placed on advance warning information

- Closure Integrity requires continuous monitoring – inspection and dynamic reassessment are essential throughout the shift

- Early intervention, strong situational awareness and effective reporting continue

✅ Required Actions

All teams are asked to:

- Strengthen measures at works access points and closure entry locations – to include the detection of unauthorised pedestrian access

- Include additional signage (inc. AWS), physical or operational controls, and workforce briefings focused on vehicle-following behaviour

- Capture and review recurring driver confused events to identify common themes

- Consider targeted engagement and communication with local stakeholders and emergency services

- Reinforce and strengthen site access procedures and workforce awareness – to include approved delivery routes and site access requirements with suppliers and subcontractors

- Share lessons learned across the regional groups

- Reinforce workforce reporting of near misses, abuse and all incursions within 24 hours via the appropriate system enabling ongoing learning

👍 Good Practice

Examples this month include:

- Improved use of digital technology

- Strong on-site leadership challenging unsafe behaviours

- Several reports identified incursion warning systems successfully alerting teams to incursions

📢 Safety Message

"The majority of August's incursions involved drivers entering closures when they shouldn't have. Never assume a closure will remain secure. Stay vigilant, protect access points and always be prepared for the unexpected."

📅 Looking Ahead

- Consider targeted reviews of locations experiencing repeated incursions

- Continued deployment and optimisation of technology

- Continued emphasis on sharing and learning across all regions

🗣️ Get Involved

- Report incidents and near misses promptly

- Share learning and good practice with the Working Group

- Contact:  Heidi.logie@highwayresource.com